# Requirements

The scope of the project for the product experience domain is to:

- Scope of monetization domain is the following data pipelines:

  - Product Experience conformed layer interactions pipeline

  - Product Experience key metrics pipeline

  - Product Experience retention pipeline

  - Dim_editor_session

  - Product Experience Macros (do not have access yet)

    - ?

  - Dim_brand_user_membership (no supporting documentation)

    - ?

- Architecture

  - Create three new layers the the conformed layer, the metrics layer, and the semantic layer.

    - Conformed Layer - Reusable event-level facts and entity models

    - Metrics Layer - Star schema dimensional models

    - Semantic Layer - Governed AI-ready interface via Snowflake Intelligence

  - These layers will sit on the same SF account as the current tables do

  - Current tables will be remodelled into the 3 new layers above

  - New target tables should be created and placed in the layers

  - Full remodel of the tables in conformed and metrics (so same tables are not expected to exist post this exercise)

  - Starting tables:

- Transformation

  - Scan over 145 DBT models from the monolithic project that produce the current dims and facts

  - Find the area of commonalities and similar similarities between these models that can constitute reusable components and build those reusable components in DBT and put them into a new DBT project

  - Redesign all estimated 145 DBT models into the new namespace.

    - Assume all dependent objects are available by reading their outcome from their current location

  - Create new models that follow the new layers (conformed, metric, and semantic)

- Semantic layer:

  - Create semantic views in the semantic layer?

  - Do any currently exist?

- Orchestration

  - Setup event based orchestrations

- Migration:

  - Migrate all historical data from old world to new one

- Governance:

  - Set up the relevant data classifications on the new objects in the new layers

  - Set up the relevant data masking policies and row access policies on the new objects in the new layers.

  - Set up the relevant RBAC policies on the new objects in the new layers

- Documentation:

  - Provide the solution design document of the migrated DBT project and data model and the new objects created.

  - Provide document / guide for downstream consumers to re-point to new world

# Questions

- General:

  - What is already there at the moment? Do we have a current state architecture?

  - Do we have a map of domain dependencies? Maybe we position this initiative in sequence of domain dependencies..

  - I'm assuming we have to include RBAC design / re-design based on new objects or their locations in snowflake?

  - Are we expecting to keep the same target tables structure as is in order to support downstream consumers?

- DBT:

  - Are there any objectives from the DBT redesign other than making it more compact by grouping similarities?

  - How complex are the DBT models?

    - Macros?

    - Complex CTEs?

    - At a scale of 1 to 10?

  - Do we have mapping of the entities to final tables (or dbt models) in page “Entity Catalog and Public Data Products - Phase-1”? Same question for “Metrics / Dimensions in Scope for phase-1”

  - Are there any interdependencies between the objects in the current state and is it available?

  - Do we know how many DBT models exist that are used to create the current set of tables?

  - Is the “Proposed Models to be migrated” a list of the current DBT models? Is that list final?

  - I see your proposed models include your dependencies. Scope question: are we expected to migrate all including dependencies?

  - What is page 4?

- Orchestration redesign:

  - What are you currently doing for orchestration? Is it one cron job that triggers all 145 models?

  - What are the events that are expected to trigger the execution?

- Scope Clarification

  - Should the project include decommissioning the old set of tables that exist on the current architecture?

  - Repointing of downstream consumers is out of scope, correct?

  - Of the 145 models estimated for migration, how many are critical path for the Phase 1 Key Metrics pipelines?

  - What is the priority order among the 6 Conformed Layer entity groups (User Interactions, Editor Sessions, Design Lifecycle, AI Platform, Evaluations, Education)?

  - Which external domain dependencies are blockers vs. can proceed in parallel?

  - So phase 1 is Can you explain what is beyond

- Architecture Questions:

  - Is the event-based orchestration infrastructure (triggers) already in place, or does it need to be built?

  - What Snowflake features are currently in use (Dynamic Tables, Streams, Tasks) vs. planned for the new architecture?

  - Are all future state tables expected to be anything other than SF native tables?

  - How will the Semantic Layer integrate with existing BI tools (Mode, Looker, etc.)?

- Governance:

  - How many masking, RAP, tags, classifications exist on the current set of tables?

- Operationalization:

  - Is work expected to continue on the current version of the tables and their models? How often are they changed?

  - Go live?

  - Switch-over from old to new world, will there be a parallel run period?

  - What is the expected assistance you require from Snowflake?

    - End to end?

    - Solution architecture

    - Data architecture

    - Transformation design

    - Full build + handover?

- Data Volume & Performance:

  - What is the current data volume (row counts, storage size) for each key table?

  - What are the current query performance SLAs for reporting?

  - Are there specific tables with performance issues that need optimization during migration?

- AI-Readiness:

  - What specific requirements exist for "AI-Ready Data" that impact the model design?

  - Are there any current semantic views and models in place that need to be migrated? Or are we starting a-fresh?

  - Is there an existing Snowflake Intelligence deployment, or is this net-new?

  - What metadata/documentation standards are required for the semantic layer?

- Cross-Domain Coordination:

  - What is the expected timeline for Foundation Conformed Layer completion (critical dependency)?

  - We’re not going to migrate any of the cross-domain dependent tables and models, correct?