# Requirements

The scope of the project for the product experience domain is to:

- Scope of monetization domain is the following data pipelines:

  - Merchant Fee reporting

  - Payout, Offer & Coupon, Dispute & Refund reporting

  - Subscription data transformation

    - This requires a meeting with Aiden who’s on leve

- Architecture

  - Create three new layers: the conformed layer, the metrics layer, and the semantic layer.

    - Conformed Layer - Reusable event-level facts and entity models

    - Metrics Layer - Star schema dimensional models

    - Semantic Layer - Governed AI-ready interface via Snowflake Intelligence

  - These layers will sit on the same SF account as the current tables do

  - Current tables will be remodelled into the 3 new layers above

  - New target tables should be created and placed in the layers:

    - Monetisation Conformed Layer - Provides reusable entity-aligned data products for Subscription Charge, Invoice, Payment, Payment Gateway, Checkout, Payout, Refund, Subscription, Subscription Plan, Subscription Price, AI Credit, Revenue Operation and offer & coupon.

    - Monetisation Metric Layer - Delivers business reporting insight for

      - Subscription ARR

      - Trial and Acquisition

      - Payment success

      - Payment experience & checkout

      - Revenue Fraud

      - Unified Credit Model

    - Monetisation Semantic Layer - A logical AI-ready interface to the Metric Layer

  - Layers are different databases. That’s decided by platform team.

  - In each DB: source, internal, and expose schemas

  - Domains can consume each others’ conformed layers, but not metrics layers

  - Starting tables that we begin our analysis from are:

    - Merchant fee/transaction report:

      - gateway_transaction_summary_by_date

      - gateway_fees_summary_by_date

    - Payout

      - payout_brand_earnings_by_month

      - payout_payment_by_date

      - developer_portal_premium_app_payouts

      - revenue_cash_rec_payout_report

    - Coupon & Offer

      - coupon_subscriptions_and_activity_member

      - fact_subscription_coupon_redemption

      - fact_subscription_offer_redemption

    - Refund & Dispute

      - fact_refund

      - fact_refund_enriched

      - dispute_summary_by_date

      - dispute_scheme_monitoring_by_date

      - Dispute_scheme_monitoring_alerts

  - Possible issue: There are more tables to be included which are used to produce the above mentioned tables

  - It is a full remodel of the tables in conformed and metrics

  - Create semantic views in the semantic layer

    - Yes, but no clear requirement yet

    - Assumptions have to be made on a specific number of semantic views and models

    - Assumption we should be able to make: one semantic view and model per area + its agent:

      - Merchant fee/transaction report

      - Payout

      - Coupon & Offer

      - Refund & Dispute

- Transformation

  - Scan an estimated 50 DBT models from the monolithic project that help produce the mentioned dims and facts

  - Find the area of commonalities and similar similarities between these models that can constitute reusable components and build those reusable components in DBT and put them into a new DBT project

  - Redesign all estimated 50 DBT models into the new namespace.

    - Assume all dependent objects are available by reading their outcome from their current location, or

    - Migrate dependencies as well

  - Create new models that follow the new layers (conformed, metric, and semantic)

- Orchestration:

  - Setup event based and scheduled orchestrations

- Migration:

  - Migrate all historical data from old world to new one

- Governance:

  - Set up the relevant data classifications on the new objects in the new layers

  - Set up the relevant data masking policies and row access policies on the new objects in the new layers.

  - Set up the relevant RBAC policies on the new objects in the new layers

- Documentation:

  - Provide the solution design document of the migrated DBT project and data model and the new objects created.

  - Provide document / guide for downstream consumers to re-point to new world

# Questions

- General:

  - Which version of DBT are you using? Is it the snowflake DBT or something else?

    - DBT core (open source)

    - Provided by platform team

  - What is already there at the moment? Do we have a current state architecture?

    - no

  - Do we have a map of domain dependencies? Maybe we position this initiative in a sequence of domain dependencies.

    - Using foundation domain

    - No lineage view but probably just a couple of tables

    - No need to migrate foundation

  - I'm assuming we have to include RBAC design / re-design based on new objects or their locations in snowflake?

    - yes

  - Are there any governance re-design / modification requirements: masking, tagging, classifications?

    - yes

  - Are we expecting to keep the same target table structures as is in order to support downstream consumers?

    - No

    - If tables are wildly different, we need views that mimic old signature for downstream consumers

- Scope Clarification:

  - Source data for the dbt models is all available in SF, right? I.e. there’s no need to ingest new data into the platform.

    - No need to ingest

  - For Monetization domain, there’s another initiative called "Subscription data transformation”. Can you please confirm if it’s included in the same doc since I can find there are a few object names with the word “Subscription” in them.

    - It is not available as of now

    - Aiden needs to provide the requirement for this (ISSUE)

  - What are the requirements for Performance, data quality, compliance validation?

    - They want to perform data quality and validation testing

    - Compliance requirements is copying the data classification

  - How many upstream dependencies exist for each of the 4 report pipelines? Are they all within the Monetisation domain or cross-domain?

  - Is it expected to keep the upstream dependencies in place as is?

    - No migration of upstream dependencies

  - What is the current data volume (row counts, storage size) for each key table?

    - In the GBs scale

  - Are there existing metric definitions documented, or do they need to be created from scratch for the semantic layer?

    - They have “Merchant Fee” done

    - Metrics definitions are available

    - But other definitions for other areas are not done yet

  - Do we have a clear view of what needs to be made available in the semantic layer?

  - What type of assistance are you looking for? Full ownership?

    - End to end solution

    - Designing the solution high level (soluition architecture)

    - Designing the new DBT projects and data models (data architecture)

    - Getting approvals

    - Includes hands on

    - Includes testing

    - What about productionization

- Technical Questions:

  - So currently the models mentioned in the canva doc all exist, but in a monolithic solution? Or does it exist differently or not at all?

  - How many dbt models are required to reproduce the mentioned tables?

  - Do you have the list of models / mapping between models and tables?

    - Yes

    - They use macros, complex CTEs, complex queries

  - What’s the dbt models’ level of complexity?

    - Complexity is 6/10

    - KAI will provide percentage of complex vs simple vs medium

  - Are all target tables native SF tables?

    - yes

  - What is the current refresh frequency for each pipeline (daily, hourly, near-real-time)?

    - Some are hourly but majority are event driven

    - Current tool is airflow, and Kai says it didn’t support hourly so he can start with daily

  - Are there any existing data quality tests or validation rules that need to be migrated?

    - There are tests in dbt itself that need to be migrated

  - What compliance/audit requirements apply to financial reporting tables (Merchant Fee, Payout)?

- Migration Logistics:

  - Is there a parallel-run period expected where both old and new pipelines coexist?

    - Yes, at least 3 months

  - Who are the primary downstream consumers, and what is the communication plan for migration?

  - What is the acceptable downtime or data latency during migration?

- Effort Estimation:

  - Are the dbt models standard SQL transformations, or do they include complex macros/custom code?

    - Answered above

  - What level of schema redesign is expected - minor column changes or fundamental restructuring?

    - Answered above

  - Is there existing documentation on the Transform project models, or will reverse engineering be required?

    - Yaml file for each dbt model exists